## Slide 1
Business Case
[Insert Initiative Name]
Prepared by: [Your Name, Title]
Prepared for: [Audience / Leadership Team]
[Date]
[Company Logo]
Notes: PRESENTER COACHING: This is your first impression. Before presenting, replace ALL bracketed placeholders with your actual information. Add your company logo in the top-right area. The initiative name should be specific and outcome-oriented (e.g., 'RevOps Transformation to Recover $1.2M in Annual Revenue' not 'CRM Implementation Project').

## Slide 2
Executive Summary
TOTAL INVESTMENT
$[XX,XXX]
One-time + Year 1 recurring
EXPECTED ANNUAL RETURN
$[XX,XXX]
Labor savings + revenue impact
PAYBACK PERIOD
[X] months
Time to positive ROI
Summary
[Write 2-3 sentences summarizing: the problem you are solving, the solution you are proposing, and the expected return. Keep this concise. Your audience will decide whether to keep reading based on this paragraph.]
Notes: PRESENTER COACHING: The executive summary is the most important slide. Many decision-makers will form their opinion here. Lead with the financial headline: total investment vs. expected return. Your summary paragraph should answer three questions in under 50 words: What is broken? What will you do? What is the expected return? Practice delivering this slide in under 90 seconds.

## Slide 3
The Problem
[Describe the operational gap, inefficiency, or revenue leak you are addressing. Be specific with numbers from your calculator results.]
!
Revenue at Risk
$[XXX,XXX] annually
[Paste from Revenue Alignment Calculator: Forecast Risk + Handoff Loss]
$
Wasted Labor
$[XX,XXX] annually
[Paste from Sales Admin Time or Automation Calculator]
%
Tool Waste
$[XX,XXX] annually
[Paste from Tech Stack Waste Calculator]
?
Decision Latency
[X] days to answer basic revenue questions
[Estimate from your current experience]
Notes: PRESENTER COACHING: Quantify every problem. Vague pain statements ('our process is inefficient') will not secure budget. Use specific dollar figures from the CFC calculators. The four-quadrant layout lets you show breadth of impact. If you cannot fill all four, remove the weakest and expand the remaining cards. Tip: Pause after stating total annual cost of inaction. Let the number land.

## Slide 4
The Opportunity
CURRENT STATE
[Current metric 1: e.g. Pipeline accuracy: 55%]
[Current metric 2: e.g. Lead handoff loss: 40%]
[Current metric 3: e.g. Time to produce forecast: 2 days]
[Current metric 4: e.g. Rep admin time: 3 hrs/week]
[Current metric 5: e.g. Tool utilization: 40%]
→
FUTURE STATE
[Target metric 1: e.g. Pipeline accuracy: 85%]
[Target metric 2: e.g. Lead handoff loss: under 10%]
[Target metric 3: e.g. Forecast available real-time]
[Target metric 4: e.g. Rep admin time: under 30 min/week]
[Target metric 5: e.g. Tool utilization: 80%+]
[Describe what changes operationally and why these targets are achievable. Reference industry benchmarks from the calculators.]
Notes: PRESENTER COACHING: This slide sells the vision. The current-state column should match the problems from Slide 3. The future-state column should be ambitious but credible. Use industry benchmarks to justify targets. The arrow between columns represents your project. Below the comparison, explain WHY these targets are achievable, not just what they are. Reference specific tools, processes, or methodologies.

## Slide 5
Investment Required
Category | One-Time Cost | Annual Recurring | Notes
Software / Platform Licenses | $[XX,XXX] | $[XX,XXX] | [From Tech Business Case Calculator]
Implementation / Configuration | $[XX,XXX] | - | [Consulting or internal build cost]
Training / Change Management | $[X,XXX] | - | [Internal hours or external training]
Internal Team Time (Opportunity Cost) | $[X,XXX] | - | [Hours x blended rate for internal resources]
Ongoing Maintenance / Support | - | $[X,XXX] | [Annual support or advisory retainer]
TOTAL | $[XX,XXX] | $[XX,XXX] | 
[Add context: Are costs front-loaded or spread? Is there a phased approach? What budget line does this fall under?]
Notes: PRESENTER COACHING: Be transparent about costs. Hidden costs erode trust and kill deals. Include opportunity cost of internal team time. If you have a phased approach, call it out. Decision-makers appreciate options: 'Phase 1 is $X, with an optional Phase 2 for $Y.' Always show the total clearly. Anticipate the question: 'What happens if we do Phase 1 only?'

## Slide 6
ROI Analysis
[Paste results from the Technology Business Case, Consulting Business Case, or other calculators here]
[XXX]%
Year 1 ROI
$[XXX,XXX]
3-Year Net Value
[X:1]
Benefit-to-Cost Ratio
[X] mo
Payback Period
Benefits Breakdown
Benefit Category | Annual Value | Source
Labor Savings (automation, efficiency) | $[XX,XXX] | [Which calculator(s)]
Revenue Recovery (leakage, handoffs) | $[XX,XXX] | [Which calculator(s)]
Risk Reduction (key-person, data quality) | $[XX,XXX] | [Estimate or calculator]
TOTAL ANNUAL BENEFIT | $[XXX,XXX] | 
Notes: PRESENTER COACHING: This is where you prove the math works. The four headline metrics (ROI %, Net Value, Benefit-to-Cost Ratio, Payback Period) should be compelling at a glance. If payback period exceeds 12 months, emphasize the 3-year net value instead. Always cite which calculators produced these numbers. Reproducibility builds credibility. Be prepared to walk through the methodology if challenged.

## Slide 7
Risk Assessment
Risk | Likelihood | Impact | Mitigation
[e.g. Low team adoption of new tools] | Medium | High | [e.g. Phased rollout with role-specific training]
[e.g. Implementation takes longer than planned] | Medium | Medium | [e.g. Fixed-scope engagement with milestones]
[e.g. Integration complexity with existing systems] | Low | Medium | [e.g. Pre-engagement technical assessment]
[e.g. Budget overrun] | Low | Low | [e.g. Fixed-price engagement with clear scope]
Cost of Inaction
[What happens if you do nothing? Quantify using calculator results. e.g. "Maintaining the current state costs the organization an estimated $XXX,XXX annually in lost revenue, wasted labor, and underutilized tools. This compounds year over year as the team grows."]
Notes: PRESENTER COACHING: Showing risks proactively demonstrates maturity. A business case with zero risks looks naive. Include 3-4 real risks with honest assessments. The 'Cost of Inaction' section is your closer. Frame inaction as a decision with its own price tag. Use compound language: 'This $XXX,XXX annual cost compounds as the team grows, reaching $X.XM over three years.'

## Slide 8
Implementation Timeline
Phase 1: Discovery
Weeks 1-3
Stakeholder interviews
System audit
Data quality review
Prioritized roadmap
→
Phase 2: Build
Weeks 4-10
Platform configuration
Workflow automation
Integration setup
Dashboard creation
→
Phase 3: Rollout
Weeks 11-12
Team training
Phased transition
Documentation
Adoption monitoring
→
Phase 4: Optimize
Ongoing
Monthly reviews
System refinements
Performance tracking
Scaling improvements
[Adjust timeline and phases to match your specific project scope. Week counts are typical for a mid-market RevOps engagement.]
Notes: PRESENTER COACHING: Executives want to know: when does this start delivering value? Show quick wins in Phase 1 (weeks 1-3). Adjust the timeline to match your actual scope. For larger engagements, extend to 16-20 weeks. For focused projects, compress to 6-8 weeks. Always include the 'Ongoing' phase. It signals this is a sustained improvement, not a one-time project.

## Slide 9
Recommendation
[State your recommendation clearly. One sentence. e.g. "We recommend investing $XX,XXX in a RevOps consulting engagement to recover an estimated $XXX,XXX in annual revenue and reduce operational costs by $XX,XXX per year."]
Decision Requested
[What specific approval do you need? e.g. "Approve $XX,XXX from Q3 operating budget for a 12-week RevOps assessment and implementation engagement."]
Next Steps
[Step 1: e.g. Approve budget allocation by DATE]
[Step 2: e.g. Schedule kickoff meeting with consulting partner]
[Step 3: e.g. Identify internal project lead and stakeholders]
[Step 4: e.g. Begin discovery phase by DATE]
Notes: PRESENTER COACHING: State your recommendation in one clear sentence. Do not hedge. The 'Decision Requested' section should specify the exact dollar amount, budget line, and timeline. Next steps should be concrete actions with dates. End with: 'I recommend we schedule a 30-minute follow-up by [DATE] to finalize the approach.' Always close with a specific next step, not an open-ended question.

## Slide 10
Appendix: Calculator Results
Paste your detailed calculator outputs below. Run each calculator at creativefoundryco.com/calculators and copy the results summary into the boxes below.
Calculator 1: [Name]
[Paste calculator results here]
Calculator 2: [Name]
[Paste calculator results here]
Calculator 3: [Name]
[Paste calculator results here]
Calculator 4: [Name]
[Paste calculator results here]
Notes: PRESENTER COACHING: This appendix adds credibility. Include the full calculator outputs so stakeholders can verify your numbers independently. If presenting live, you can skip this slide and say: 'Detailed calculator results are in the appendix for your reference.' For email submissions, this section is critical. Decision-makers will check your math.